## Slide 1: Group Project Mid-Point Presentation
dotNetwork - Social Network for coders
Ben Bowes
Andrew Norman Spencer Newton

## Slide 2: What we’ve done so far
UML- Complete (needs updating)
Databases (Via Entity Framework)- Completed
Database Layer + Tests – Complete
Logic layer + Tests – Nearly Completed
WPF – Completed
ASP- In Progress

## Slide 5: Application so far…

## Slide 6: Challenges we’ve faced
Using SVN as a Group (Commit + Update conflicts and Committing Build Errors)
Many-to-many entity relationships on the DB
Tube Strikes
Flu Outbreak

## Slide 7: What’s left to do
Complete the ASP.NET Application
Database Access – Make it Asynchronous
TDD
Achieve 75%+ Code Coverage
Innovate new features when all currently planned features are fully implemented.

## Slide 8: Now for the code…